African Deli areas to improve

Culture change/Improvement

- Promptness

- Responsibility

- Awareness

- Knowledge

- Buy-in into change and improvement

- General “Save culture” in this instant every pouch count

- Lean Manufacturing

Action plan – To have a meeting with AD Management – Discuss all these points with them, get there buy in – then another meeting with all the QCs and Supervisors, it will have to incorporate, into all the re-training to be done with employees.

Policies, procedures, SOP (GO/No Go), Training Material

- Policies, procedures and SOP to intergrade with one another

- More SOP’s to be issued for relevant processes and departments

- Every department/process/station to have relevant go/no go posters.

Action plan – Flip/Henry to go throu every Policy, procedure and then the SOP and training material from the relevant Department/Action/Process and substandard documents to be amended, missing docs to be created. (Additional person for typing and compiling of docs is required)

Training

- Specific training for relevant department.

- Proper documentation of training, current docs to be reviewed and amended if needed.

- Tests to be completed

- Advance training for QCs and supervisors

- Overall training for employees to be more detailed and documented

- Training on problems, what to look for – What action should be taken

Action plan – After current training docs was reviewed, and amended or new training docs was created, re training process to start. First QC’s and Supervisors then operators, and then every department individually. Training might have to be before or after shifts to ensure production can continue without delays.

Stock Control

- Stock received, book in control per sheet and on system

- Stock book out, per sheet and on system per department

- 2 Way system – Responsible person for book out and anther for stock received.

- Stock control no entry – Unauthorized personnel (Prevent Risk for sabotage, theft and waste)

- Only enough stock to be issued per planning for shift

- Excess stock to be booked in and recorded

- Finished product stock – What warehouse – When it will it be ready

- Dedicated areas for certain stock, not mixed to ensure proper control.

- Production Stock on hold to be properly recorded and when action can be taken

- Proper recording on stock sheets and understanding of recording process

- Proper filing system.

Action plan – System to be reviewed, documents reviewed and amended if needed. And filing system must be kept. Process flow to be discussed with stock control and relevant personnel, and responsibility to be emphasized, current stock to be re ordered and dedicated space to be discussed with management so stock flow and control can be kept secure.

Recording of Data

- Proper completion of production sheets (Accurate data)

- Data capturing to be on system/electronic sheet promptly

- Figures form production to correlate from one department to another

Action plan – Training to be included for relevant personnel and responsibility to be emphasized.

Production

- Lean manufacturing processes

- Continues process improvements

- Time saving improvements

- Just in time production principles

Action plan – Just in time defrosting - Draining and blanching, just enough stock on the floor for production as required. – Better overall planning have to be done -  along side with waste control and to try and minimize losses as much as possible and reduce waste.